Public Consultation to Create Additional Primary School Places in Burngreave

4th June 2007 until 15th July 2007

- Introduction

  - The purpose of this document is to outline:

- the need for more primary school places in Burngreave;

- how we could add places; and,

- the preferred option to add the places in Burngreave by expanding St Catherine’s and Pye Bank Primary Schools.

  - It is important to remember that the proposal is subject to consultation, which will begin on 4th June 2007.

  - There are also proposals to add primary school places locally in Fir Vale. This document focuses on Burngreave. A separate document that sets out the details and the options in Fir Vale is available from the local schools or by using the contact details on the last page.

  - The table below sets out a timetable for the proposal:

| Develop the proposal |  |
| --- | --- |
| Report to Sheffield City Council’s Cabinet requesting permission to consult | May 2007 |
| Consult stakeholders on school reorganisation in Burngreave and Fir Vale | Summer Term 2007 |
| Report back to Cabinet on outcomes of Consultation | September 2007 |
| Publish Notices | October 2007 |
| Final Approval | January 2008 |
| Completion | August 2009 |

- Background

  - All the schools in the area are currently full.  In the last three years, a growing number of pupils have been referred out of their catchment to schools in neighbouring areas. There are limited places available at schools within a reasonable distance and the Primary Admissions Team are under increasing pressure to find suitable places for local children.

  - Births trends in the area indicate that the number of reception pupils in the area is set to remain high.  So there is no indication at the moment that the number of places needed will reduce to pre-2002 trends. This is the forecast for the next five years. However in building new places we hope to make the schools sustainable for the long-term, in the event that the number of children dropped again at some time in the future.

  - In addition, a number of housing developments planned in Burngreave would be expected to add a further 6-9 pupils per year group requiring a primary school place.

  - A temporary increase in places at St Catherine’s Primary has been put in place and will run from the 2006/7 Reception intake up to and including 2008/9.  This has helped the situation, but it is clear that a permanent increase in places is required.

  - As the number of pupils in the area grows, 30 extra places will cease to be enough.  In 2009 the current temporary arrangement at St Catherine’s would end and the school would revert back to 30 places per year.  Taking that into account, we expect to be around 50 places short unless a permanent solution is put in place. Based on this forecast, the Authority proposes that 60 extra permanent places would be the ideal amount by which to increase the provision in Burngreave.  This would provide adequate capacity for local pupils, whilst also providing a small margin of spare capacity for housing developments and a greater degree of demand.

- What needs to be considered?

  - A number of things need to be considered when adding school places to an area.  The new places need to:

    - Be good places educationally;

    - They need to be sustainable in the long-term;

    - They need to build upon the work already being done by the local schools; and

    - They need to enhance the school provision in the area, working in harmony with the existing schools.

Educational viability – 2 Form Entry (FE) model

  - Research carried out by the OECD (Organisation for Economic Cooperation and Development) shows that the size of the school as well as the size of each class can have a negative effect on standards.

  - Like other areas of the city, pupils in Burngreave and Fir Vale have a range of languages and a range of cultural, social, emotional and behavioural needs. It is central to the effectiveness of these schools that they provide high levels of pastoral and academic guidance, working in partnership with families and the community. Any change to the local schools, like adding more places, should aim to help them in being able to meet these needs.

  - Therefore, the size of school matters - a 2 FE through primary school is large enough to be financially viable and have the capacity to staff and meet the wide range of needs and yet small enough to ensure that all children and families are at the heart of the school's work.

Sustainability

  - Two of the schools in Burngreave are 1FE schools, which means they admit 1 class of 30 children per year.  There are concerns about schools where the intake of pupils falls below 30 per year.  Therefore, it is important that a proposal to add more places does not have a negative impact on neighbouring schools in the longer term, should pupil numbers fall again.

Local expertise and the existing schools

  - Burngreave lies to the north-east of Sheffield City centre and has characteristics that distinguish it from many other parts of Sheffield.  It is a multi-cultural centre, home to a diverse range of communities. Across the existing schools a wealth of good practice has been developed for working with such a diverse community. It is important that any new school places build upon this knowledge and expertise that the local schools already have.

Nursery places

  - In Burngreave, as well as nursery places at Pye Bank, St. Catherine’s, Byron Wood, Firs Hill and the Burngreave Children's Centre, there are also several places offered through the voluntary sector at SYAC Nursery, Black Women's Resource Centre, Ellesmere Children's Centre and the Burngreave Childcare Project.  These places are enough for the number of children in the area, so long as places are not taken by children travelling from neighbouring areas such as Fir Vale.  Part of the plan in Fir Vale is to create more nursery places, so this should mean that more of the existing places in Burngreave are open to children living locally.

- The options

  - A project group was set up in March 2006 to discuss the emerging primary places issues and develop a long-term solution.  The Project Group included key stakeholders in primary school provision in Burngreave and Fir Vale including the headteachers of the schools.  The group has met since Spring 2006, initially to consider the issues and the requirements for change and latterly to identify the options for change, which are summarised in the following sections.

Build a new 420-place Primary school

  - An obvious option to explore was to build a new primary school, which could take 60 children per year and provide all of the 420 places we think Burngreave needs.  This lead to a piece of work in conjunction with colleagues in Planning and Neighbourhoods.   We looked in detail at sites in and around Burngreave.  We needed a site large enough to accommodate a school of this size with all the play space requirements set out by the Department for Education and Skills (DfES), in a location suitable for primary school children.  We have been unable to identify an appropriate site in Burngreave.

  - The Project Group also considered that a new school would be less able to build upon the expertise that exists within the local schools. Looking ahead to the future, if the number of pupils falls it could hamper the sustainability of one or more of the smaller local schools.

Expand one or more of the current schools

  - The next step was to consider the existing schools and their capacity for expansion.

  - Four primary schools serve the Burngreave area:

        - Byron Wood NIJ 		60 places per year group (2 Form Entry)

        - Firs Hill NIJ		60 places per year group (2 Form Entry)

        - Pye Bank CE NIJ 	30 places per year group (1 Form Entry)

        - St Catherine’s RC NIJ 	30 places per year group (1 Form Entry*)

      - *Temporary classrooms were placed at St Catherine’s RC Primary in Summer 2006.  This will allow the school to increase its admissions from 30 pupils per year to 60 until 2008.  This was done as a short-term solution to the under supply of school places.

  - As described above, 2 Form Entry is the preferred size for a Primary School. Both Byron Wood and Firs Hill are currently that size. That is one reason why we would favour leaving those schools at their current size. Also, they are both on constrained sites that would not offer an option for expansion.

  - There are no local sites that would be able to accommodate a big primary school; therefore the only option to expand these schools would be to try to add new buildings to their current sites. So expanding either Byron Wood or Firs Hill would create large schools, on small sites, with buildings and playing areas that could not be modelled in the best way for the teaching of up to 630 children.

  - However, the remaining two schools, Pye Bank and St Catherine’s, do not have these constraints on expansion. The option to expand these schools is considered below.

Expand one of the current schools and build a new smaller school

  - The next option is to consider a combination of a new school and the expansion of an existing school. If a site could be found that was in the right place, but only big enough for a 210-place school or if only one of the local schools could or should be considered for expansion, then this option might need to be considered.

  - The search for local sites did not find any suitable site, even for a smaller school. It would also leave the area with at least two 1 Form Entry schools, when the preferred option would be to create, where possible, 2 Form Entry schools. As stated above, this is for educational reasons as well as making sure that all the local schools are sustainable in the long-term.

- What are we proposing?

  - The Group has looked at the various options for adding places, based around creating new schools, the expansion of existing schools, or a combination of the two.  The Group’s sole aim has been to agree upon an option that would work best for the local children.  The local schools have built up a good knowledge and understanding of these communities and their needs.  It became clear from the outset that any proposal should be aimed at building upon this work.  Furthermore, the proposal must be educationally viable and sustainable.

  - The Group considered the expansion of Pye Bank CE Primary and St Catherine’s RC Primary School to be the best way to provide additional places.  In Burngreave the proposal for consultation is as follows:

  - This option creates what we believe to be the right size Primary Schools for the education of the local children. It also creates a group of sustainable schools across the area that should be more robust in their ability to cope with any more changes to the number of children who want a local Primary School place. Furthermore, because it involves the local schools, it can be used to build upon their knowledge and continue to work in harmony with the existing local schools. Work would also be ongoing to see how the remodelled schools could enhance the provision of extended school services offered by the local schools.

  - Both schools are Voluntary Aided faith schools. We are aware that this may be a topic that parents, the respective parishes, and other stakeholders may wish to discuss. This is another issue on which we would like to hear the views of local people.

- What happens next?

  - A report has been presented to Sheffield City Council’s Cabinet Team and permission has been granted to consult with parents, staff, governors and the community of Burngreave.

  - The City Council is very keen to hear views and comments about the proposal.  A copy of this consultation document will be sent to parents and carers of each child attending Byron Wood Primary School, Firs Hill Primary School, Pye Bank CE Primary School, and St Catherine’s RC Primary schools.  The Headteacher and Governors of each school will also be sent the document.

  - Whilst every effort has been made to consider all possible options to provide the additional primary places required in Burngreave and Fir Vale, the project group recognise that there may be another preferred option which emerges as a result of consultation.  We are committed to exploring all possible options and recognise the importance of the views of these communities in making school reorganisation a success.

  - There will be at least 2 public meeting at each school during the consultation period to provide everyone with the opportunity to make representations or ask questions.  Meetings have been arranged as follows:

| Venue: Pye Bank School Pye Bank School St Catherine’s School St Catherine’s School Pye Bank School | Date: Thursday, 7th June at 9.00am Thursday, 7th June at 2.30pm Wednesday, 13th June at 9.00am Wednesday, 13th June at 6.00pm Wednesday, 27th June at 6.00pm |
| --- | --- |
| Meetings will also be held with the Staff and Governing Bodies of the Schools. |

  - A further report will be presented at the end of the consultation process in the Autumn, which will outline details of the response to the preferred option to provide additional primary school places in Burngreave and Fir Vale.  Cabinet Members will make the final decision as to whether to adopt the proposal, or any variation that may arise.

- How can I respond to the proposed changes?

The consultation period will run from Monday 4th June until Sunday 15th July.  Responses to the proposals or any other enquiries should be sent to the following address in writing or by email.

Tricia Slater (Planning Project Manager)

Children and Young People’s Directorate

Floor 7, Derwent House

150 Arundel Gate

Sheffield
S1 2JY

| ( | Patricia.Slater@sheffield.gov.uk 0114 273 5820 or 0114 273 5170 |
| --- | --- |

Copies of this proposal can also be accessed on the Council website at www.sheffield.gov.uk/education/plans-partnership-consultation/education-consultation/burngreave-fir-vale

# Text boxes

Burngreave

( 	Expand St Catherine’s RC from a 1FE to a 2FE Primary School.

# (	Expand Pye Bank CE from a 1FE to a 2FE Primary School